## Slide 1: Better marketing for your firm.
in this template: stakeholder management stuff (yay!)
unbillable-hrs.com

## Slide 2: unbillable hours – the podcast
(where Ash and Flo riff about better professional services marketing)
It is, more specifically, par of the show notes to our S1E2, “Stakeholder Management.” Get it here, for example: https://www.youtube.com/watch?v=ikiuLW0ZVaM*
*or listen to it on Apple Podcast, Amazon Music, Google Podcasts, Spotify, or Stitcher!
This template is brought to you by:

## Slide 3
Who’s your stakeholder? | What’s their stake in your project? | What’ll be their influence? | How much power do they have? | What’s the risk of not evolving ‘em?
Partner #1 | Sponsorship, campaign “owner”, gets the leads | Green light for project, messaging – high | Unclear about objectives, views this as a “sales tactic” | Could shut down effort – high!
Partner #2 | Same as above | Same as above | Sees this as a means to build his personal brand | Same as above – high!
Client #1 | Sponsorship, campaign supporter, gets publicity | Same as above | Keen to “hijack” this to market their own stuff | Could opt out and weaken effort - medium
Finance / PMO | Funds | Funding, PO, etc. – low | Neutral | Could hold up payments – low
Subject matter expert #1 | Content input | Interview participiation, draft reviews | Seems very keen on high-level strategy stuff | No quality input from strategy expert - high
Subject matter expert #2 | Content input | Same as above | Seems very keen on technical details | No quality input from tech expert - high
Creative services #1 | Design concepts | Design concepts for deck, website, proofing | Sees this as a “standard effort” (while it’s a major one) | “Merely standard” creative; nothing special - medium
Campaign manager #1 | Campaign plan | Media buying plan, social media plan | Very keen on starting on this to test new channels | In-effective distribution - medium
Legal rep #1 | Legal review | Legal approval | Neutral | Could hold up effort – medium
Corporate comms | News release (?) | News release approval and distribution | Critical of tech-heavy pieces like this one | No news release, media relations - low
Stakeholder insights list:

## Slide 4
A) Consider where feasible
(brief, update, and consult)
B) Manage super-thoroughly (brief, update, consult, and collaborate)
(brief)
D) Minimal effort – brief once
(brief and update)
C) Keep happy – update often
Stakeholder influence
Stakeholder interest (in your effort)
Legal
Creative
SME #1
SME #2
Partner 1
Partner 2
Finance
Camp. Mgmt.
Corp. Comms
Stakeholder map (2x2 version, simplified)

## Slide 5
Stakeholder influence
Stakeholder interest
Stakeholder “comms plan” (3x3 version, simplified)
engage | engage | collaborate
inform | Consult | consult
inform | inform | consult
low
medium
high
low
medium
high
Stakeholder attitude (towards your effort)
Positive
Neutral
Negative
SME #1
Partner 1
Partner 2
Creative
Finance
Corp. Comms
Camp. Mgmt.
Legal
SME #2

## Slide 6
Stakeholder “comms plan” (Simplified)
“C)” or “Involve”
Invite to briefing call
Invite to steerco
Update-email every Friday
Steerco-meeting once a month
Invite to email-in suggestions
Share drafts for feedback
Update on how feedback was used
Invite to “Project open door” Q&A session
Incl. in pre-launch comms
Invite to launch briefing call
“B)” or “collaborate”
Invite to briefing call
Invite to steerco
Update-email every Friday
Steerco-meeting once a month
Interview for inputs
Share drafts for reviews
Update on how review notes were used
Co-host “Project open door” Q&A session
Incl. in pre-launch comms
Invite to launch briefing call
Involve in launch comms
“A)” or “Consult”
Send “heads-up” e-mail w. brief, brief through existing calls
Share drafts as fyi (or with specific questions)
Alert 2-4 weeks before they’re expected to contribute
Send launch note
“D)” or “inform”
Send “heads-up” e-mail w. brief, brief through existing calls
Send launch note
How to engage / inform each group? Here are some ideas:

## Slide 7
unbillable-hrs.com